LIGO Laboratory / LIGO Scientific Collaboration

LIGO- E1100247 -v1	LIGO	3/13/11

Viewport Production Plan

Michael Smith

Distribution of this document:

LIGO Scientific Collaboration

This is an internal working note

of the LIGO Laboratory.

| California Institute of Technology LIGO Project – MS 18-34 1200 E. California Blvd. Pasadena, CA 91125 Phone (626) 395-2129 Fax (626) 304-9834 E-mail: info@ligo.caltech.edu | Massachusetts Institute of Technology LIGO Project – NW22-295 185 Albany St Cambridge, MA 02139 Phone (617) 253-4824 Fax (617) 253-7014 E-mail: info@ligo.mit.edu |
| --- | --- |
| LIGO Hanford Observatory P.O. Box 159 Richland WA 99352 Phone 509-372-8106 Fax 509-372-8137 | LIGO Livingston Observatory P.O. Box 940 Livingston, LA 70754 Phone 225-686-3100 Fax 225-686-7189 |

http://www.ligo.caltech.edu/

Abstract

This document describes the plan for acquisition of Viewports.

# Introduction

This document describes the plan for acquisition of Viewports.

## Scope

The cost of the production plan is limited to the hardware acquisition costs of Viewports. It does not include labor for procurement, assembly, pre-alignment, test, and installation.

# Production Plan

## Catalog Viewports

The following viewports are standard catalog items with specifications guaranteed by the manufacturer:

2.7 DIA, MDC450004-AR635

5.4 DIA VP800/450009

5.4 DIA VP800-AR1064

5.4 DIA VP800-AR532

7.8 DIA, ISI 9722012-AR635

They require special AR coatings, which will be specified at the time of order placement.

## Custom Viewports

The 6.0 in-AR800-900 and 6.0 in-AR1064/532 viewports are custom viewports that will be purchased from a commercial vendor to the following specification: 6.0 inch Vacuum Viewport Specification

# Viewport Cost

Viewport costs are current catalog costs with an engineering estimate for the AR coating.

Viewport Safety Cover cost is engineering estimate.

| Item Description | units | qty | rate | contingency % | AR coating | TOTAL |
| --- | --- | --- | --- | --- | --- | --- |
| 2.7 DIA, MDC450004-AR635 | each | 7 | 231.00 | 1 | 600.00 | 5,817.00 |
| 5.4 DIA VP800/450009 | each | 91 | 671.00 | 1 | - | 61,061.00 |
| 5.4 DIA VP800-AR1064 | each | 16 | 671.00 | 1 | 600.00 | 20,336.00 |
| 5.4 DIA VP800-AR532 | each | 6 | 671.00 | 1 | 600.00 | 7,626.00 |
| 7.8 DIA, ISI 9722012-AR635 | each | 27 | 3,075.00 | 1 | 600.00 | 99,225.00 |
| 6.0 in-AR800-900 | each | 9 | 3,250.00 | 1 | 600.00 | 34,650.00 |
| 6.0 in-AR1064/532 | each | 26 | 3,250.00 | 1 | 600.00 | 100,100.00 |
| SEPTUM VP | each | 10 | 2,125.00 | 1 | 600.00 | 27,250.00 |
| Viewport Safety Cover | each | 225 | 685 | 1 | - | 154,192.50 |

Total Viewport Cost							      	 $510,258

## Comparison with Cost Book

The 8/26/10 AOS cost revision is detailed in the Advanced LIGO Change Request No. ACR-100016.

Total Viewport Cost								$510,258

Total ACR-100016 AOS Budget & Schedule Revision 8/26/10		$583,444

# Procurement Plan

RFQ to Procure 	April 11, 2011

Assemble 		May 23, 2011

SMI Lots 1 &2

BSC 6 & BSC8

Viewports Lot 2

Viewports

TOTAL									 $510,258